AC12001: Week 8-11: Team Project

# Meetings:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Nb. | Details | People | Progress | Actions |
| 1. | 04/03/19  16:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Created a GitHub repo and braches for all members,  Specified requirements,  Started on the class design, | GitHub: Momchil  Look into language processing: Bjarne  Find files with translations: Alina  Look into API’s for translations: Panagiotis |
| 2. | 08/03/19  14:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Finalised the class design,  Specified the requirements for the translator,  Worked on the documentation,  Finished the Interim,  Assigned tasks to all members | Everyone works on their assigned tasks |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |