AC12001: Week 8-11: Team Project

# Meetings:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Details | People | Progress | Actions |
| 1. | 04/03/19  16:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Created a GitHub repo and braches for all members,  Specified requirements,  Started on the class design, | GitHub: Momchil  Look into language processing: Bjarne  Find files with translations: Alina  Look into API’s for translations: Panagiotis |
| 2. | 08/03/19  14:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Finalised the class design,  Specified the requirements for the translator,  Worked on the documentation,  Finished the Interim,  Assigned tasks to all members | Everyone get started on their assigned tasks |
| 3. | 09/03/19  14:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Further specified tasks for every member,  Planned the menu and GUI,  Worked on the Dictionary class, | Start on dictionaries and translate method,  look into Javafx for GUI |
| 4. | 11/03/19  15:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Worked on GitHub,  Started the CLI and GUI,  Added translate and translate from file to translator and dictionary class |  |
| 5. | 21/03/19  15:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Dictionaries created,  API is adding words automatically,  Translator and dictionary class have methods to load and save dictionaries | Make multiple dictionaries and languages possible |
| 6. | 25/03/19  11:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | GUI has menu bar and groups added for every option in the menu,  Loaded dictionaries and supported dictionaries methods are added to dictionary class | Improve speed of translations |
| 7. | 26/03/19  12:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | The first methods from translate class have been linked to the GUI,  Documentation is updated, fixed issues with translations to different languages |  |
| 8. | 27/03/19  10:00  QMB | Alina,  Bjarne,  Momchil,  Panagiotis | Linked the last methods from the translator class, worked on documentation |  |